# School ERP System - Complete Project Overview

Date: January 2, 2026
 Project Cost: ₹40,000 (3 Milestones)
 Developer: Mihir Gangadiya

## Introduction

Thank you for this opportunity. I completely understand your requirements regarding AI-agent automation and the need for a frozen prototype before development begins. I'm fully on board with this approach as it ensures clarity and prevents scope creep.

This document contains everything we've discussed and agreed upon. I've designed this system with API-First Architecture specifically to enable AI-agent automation in the future.

## Why This Design is AI-Ready

### The Core Principle: Independent APIs

Every single action in the system is exposed as an independent API endpoint. This means:

- An AI agent can call each API independently

- No monolithic functions that bundle multiple operations together

- Each API does exactly one thing and does it well

- APIs can be chained together by AI agents to create complex workflows

### Example: Student Admission

Traditional Approach (NOT AI-friendly):

One big function that creates student, assigns fees, marks attendance all together

Our Approach (AI-friendly):

Step 1: POST /api/v1/students/ → Create student

Step 2: POST /api/v1/fees/invoices/generate/ → Generate fee invoice

Step 3: POST /api/v1/attendance/mark/ → Mark attendance

An AI agent like Google Gemini can:

- Execute each step independently

- Retry failed steps without affecting completed ones

- Skip optional steps if needed

- Handle errors gracefully at each step

### Real-World AI Automation Example

Prompt to AI Agent: "Admit a new student named Rahul Sharma to Class 10, Section A, generate his fee invoice, and mark today's attendance as present."

How the AI Agent Works:

- Calls the student creation API with student details

- Gets the student ID from response

- Calls the fee invoice generation API with that student ID

- Calls the attendance API to mark the student present

All of this happens automatically without any human intervention. The AI agent simply needs access to our API documentation (Swagger/OpenAPI) to understand how to call each endpoint.

## Complete System Overview

### Technology Stack (Locked)

- Backend: Django 4.x + Django REST Framework

- Database: PostgreSQL 14+

- Authentication: JWT tokens (secure, industry-standard)

- API Documentation: Swagger/OpenAPI (AI agents can read this directly)

- Deployment: Your VPS with SSL certificate (secure HTTPS)

### User Roles

- Admin - Complete system control

- Teacher - Academic operations, attendance, marks entry

- Student - View own records, attendance, fees

- Parent - (Future) View child's information

## Three Milestones Breakdown

### Milestone 1: Foundation & Academic Structure (₹10,000)

What We'll Build:

- Admin login system with JWT authentication

- School profile management (name, logo upload)

- Teacher account creation and management

- Class management (Class 1, Class 10, etc.)

- Section management (Section A, B, Science, Commerce, etc.)

- Subject management (Mathematics, Physics, etc.)

- Assign subjects to specific class+section with teacher

- Complete database design document

Key APIs:

- POST /api/v1/auth/login/ - User login

- GET /api/v1/school/profile/ - Get school details

- PATCH /api/v1/school/profile/ - Update school name/logo

- POST /api/v1/teachers/ - Create teacher account

- GET /api/v1/teachers/ - List all teachers

- POST /api/v1/classes/ - Create class

- POST /api/v1/sections/ - Create section

- POST /api/v1/subjects/ - Create subject

- POST /api/v1/assignments/ - Assign teacher to class+section+subject

Deliverables:

- Working APIs for all above features

- Database schema document with ER diagram

- API documentation (Swagger)

- Postman collection for testing

### Milestone 2: Core Operations (₹16,000)

What We'll Build:

- Complete student admission system

  - Personal details (name, DOB, contact, address)

  - Academic details (admission number, class, section)

  - Parent/guardian details

  - Document uploads

- Daily attendance system

  - Teachers mark attendance for their assigned classes

  - View attendance history

  - Generate attendance reports

  - Calculate attendance percentages

- Fee management system

  - Create fee structures (annual, monthly, installments)

  - Assign fees to classes/sections

  - Generate invoices automatically

  - Record fee payments (cash, cheque, online)

  - Generate receipts

  - Track pending/paid/overdue fees

Key APIs:

- POST /api/v1/students/ - Admit new student

- GET /api/v1/students/ - List students (with filters)

- GET /api/v1/students/{id}/ - Get student details

- POST /api/v1/attendance/mark/ - Mark attendance

- GET /api/v1/attendance/ - View attendance records

- GET /api/v1/attendance/student/{id}/ - Student attendance history

- POST /api/v1/fees/structures/ - Create fee structure

- POST /api/v1/fees/invoices/generate/ - Generate invoices

- POST /api/v1/fees/payments/ - Record fee payment

- GET /api/v1/fees/receipts/{id}/ - Download receipt

Deliverables:

- Working APIs for all above features

- Complete API documentation

- Updated Postman collection

- Sample data for testing

### Milestone 3: Exams, Reports & Deployment (₹14,000)

What We'll Build:

- Exam management

  - Create exams (Mid-term, Final, Unit tests, etc.)

  - Assign exams to classes

  - Enter marks for students

  - Calculate grades automatically

  - Generate mark sheets

- Reports system

  - Admin dashboard (student count, attendance, fees summary)

  - Teacher dashboard (assigned classes, pending work)

  - Student dashboard (own attendance, marks, fees)

  - Attendance reports (class-wise, date-range)

  - Fee collection reports

  - Exam performance reports

- Production deployment

  - Deploy on your VPS server

  - Configure database (PostgreSQL)

  - Setup web server (Nginx)

  - Install SSL certificate (HTTPS)

  - Environment configuration

  - Backup system setup

Key APIs:

- POST /api/v1/exams/ - Create exam

- POST /api/v1/exams/{id}/marks/ - Enter marks

- GET /api/v1/exams/{id}/results/ - View results

- GET /api/v1/dashboard/admin/ - Admin dashboard data

- GET /api/v1/dashboard/teacher/ - Teacher dashboard data

- GET /api/v1/dashboard/student/ - Student dashboard data

- GET /api/v1/reports/export/ - Export reports (CSV/Excel/PDF)

Deliverables:

- Working APIs for all above features

- Deployed system on your VPS with SSL

- Complete source code handover (Git repository)

- Environment configuration guide

- Database backup scripts

- Admin manual (how to use the system)

## Database Design

The system uses a well-structured PostgreSQL database with these main tables:

Core Tables:

- users - All user accounts (admin, teacher, student)

- school_profiles - School information

- teacher_profiles - Extended teacher information

- student_profiles - Extended student information

- parent_profiles - Parent/guardian information

- classes - Class definitions (Class 10, Class 11, etc.)

- sections - Sections within classes (A, B, Science, etc.)

- subjects - Subject definitions (Math, Physics, etc.)

- subject_assignments - Which teacher teaches which subject to which class+section

Attendance Tables:

- attendance - Daily attendance records

Fee Tables:

- fee_structures - Fee structure definitions

- fee_items - Individual fee items (tuition, library, etc.)

- invoices - Student fee invoices

- payments - Fee payment records

Exam Tables:

- exams - Exam definitions

- exam_results - Student marks

Audit Table:

- audit_logs - Complete audit trail of all actions

All tables include:

- Primary keys and foreign keys for relationships

- Indexes on frequently queried fields (for performance)

- Created/updated timestamps

- Created/updated by user IDs (audit trail)

- Soft delete flags where appropriate

## Security Features

- JWT Authentication - Secure token-based login

- Role-Based Access Control - Users can only access what they're allowed to

- Password Hashing - Passwords are never stored in plain text

- HTTPS/SSL - All communication is encrypted

- Input Validation - All data is validated before saving

- SQL Injection Prevention - Using Django ORM prevents SQL injection

- Audit Logging - Every important action is logged

## Development Process

### Phase 1: Prototype Approval (Current)

You review this document and confirm:

- All features are clearly defined

- You understand what will be built

- You agree this is the complete scope

- No surprises during development

### Phase 2: Development

Once you approve:

- I'll start Milestone 1

- After completion, you test and approve

- Payment for Milestone 1

- Then I move to Milestone 2

- Same process: complete → test → approve → pay

- Finally Milestone 3

- Final deployment and handover

### Phase 3: Testing

At each milestone:

- You'll receive API documentation

- You'll receive Postman collection to test all APIs

- You can verify every feature works as expected

### Phase 4: Handover

After Milestone 3:

- Complete source code via Git

- Database backup

- Environment configuration guide

- Admin manual

## Timeline

Milestone 1: 7-10 days
 Milestone 2: 10-12 days
 Milestone 3: 8-10 days

Total: Approximately 25-32 days (3.5 to 4.5 weeks)

Timeline starts after prototype approval and first milestone payment.

## Payment Terms

- Milestone 1: ₹10,000 (upon starting)

- Milestone 2: ₹16,000 (after Milestone 1 completion and approval)

- Milestone 3: ₹14,000 (after Milestone 2 completion and approval)

## My Confirmation

I confirm that I have:

- ✅ Understood your AI-agent requirement completely

  - Designed system with API-First architecture

  - Every action is an independent API

  - No monolithic functions

  - AI agents can automate everything

- ✅ Agreed to prototype-first approach

  - This document IS the frozen prototype

  - All features are clearly defined

  - No scope changes during development

  - Any new requests will be separate phases

- ✅ Committed to deliver exactly what's documented

  - All mentioned features will be built

  - All APIs will work as described

  - Complete documentation will be provided

  - System will be deployed and working

## Next Steps

If you approve this prototype:

- I'll need your confirmation via message

- I'll keep you updated with daily/weekly progress reports

- You'll get access to API documentation as features are completed

If you have any questions or need clarification on any feature, please let me know before we proceed. It's better to clarify everything now than face confusion during development.

I'm committed to delivering a high-quality system that meets your AI-automation requirements and serves your school client well.

Looking forward to your approval!